The Scrum Team RACI Matrix

A RACI Matrix clarifies roles and responsibilities across key activities:

- R - Responsible: The role that actually does the work to complete the task.

- A - Accountable: The role with final approval and ownership of the quality/outcome. (Only one role can be Accountable per task!)

- C - Consulted: Experts or stakeholders who provide input, feedback, or data before/during the task.

- I - Informed: People kept updated on progress or outcomes after the task is completed.

📊 Responsibility Assignment Table

| Core Agile Scrum Activity | Product Owner (PO) | Business Analyst (BA) | Scrum Master (SM) | Development Team |
| --- | --- | --- | --- | --- |
| Defining Product Vision & Roadmap | A | C | I | I |
| Writing & Thin-Slicing User Stories | A | R | I | C |
| Defining BDD Acceptance Criteria | A | R | I | C |
| Prioritizing the Product Backlog | A | C | I | I |
| Estimating Story Points (Velocity) | I | C | F (Facilitator) | A / R |
| Developing Code / Building Features | I | C | I | A / R |
| Clearing Functional Impediments/Blocks | C | R | R (Process block) | C |
| Signing off User Acceptance Testing (UAT) | A | R | I | I |

🔍 Practical Deep-Dive: A Real-World Example

To see how this works in practice, let's look at a concrete banking feature request:

Feature Request: "Add an automated OTP (One-Time Password) SMS verification during a high-value fund transfer."

How the RACI Roles Interact in Real Life:

- Accountable (A) – Product Owner: The PO holds ultimate ownership of why and when this feature is built. They approve the final feature, manage the business risk, and make the final call on the priority order in the backlog.

- Responsible (R) – Business Analyst: The BA rolls up their sleeves to do the heavy lifting on the details. The BA meets with security teams, maps out the alternative paths (e.g., What happens if the SMS fails to deliver?), and transforms the request into thin-sliced User Stories complete with explicit Given-When-Then acceptance criteria.

- Consulted (C) – Development Team & Architects: Before writing code, the developers are consulted by the BA during backlog refinement. They review the BA's proposed logic to point out technical limitations, cross-system dependencies (like the SMS Gateway vendor APIs), and estimate the effort required.

- Informed (I) – Scrum Master & Stakeholders: The Scrum Master is kept informed of the requirement readiness so they can optimize team workflow capacity for the upcoming sprint, ensuring the team stays unblocked.